ReportPilot

Detailed Implementation Plan

Stack:     NestJS  |  React + Vite  |  Apps Script  |  Supabase + Prisma  |  OpenAI  |  Google Sheets API

Repo:      Monorepo  —  /backend  /sidebar  /addon

Auth:      Google OAuth via Supabase

Deploy:    Render (backend, free tier)  +  UptimeRobot (keep-alive)  +  Supabase (database)

Target:    6-week MVP  →  Beta with 5–10 users

How to use this document This plan is structured week by week. Each week has a goal, a list of tasks broken into backend, frontend (sidebar), and Apps Script layers, the exact API endpoints to build, database changes needed, edge cases to handle, and what done looks like. Follow it in order.

# Week 1  —  Project Setup & Foundation

Goal: Monorepo scaffolded, Supabase project created, DB schema designed, Google OAuth working, NestJS server running on Render, Apps Script hello world deployed, Google Sheets API write verified.

## 1.1  Monorepo Structure

Create one GitHub repo. Three top-level folders:

reportpilot/ /backend ← NestJS API server /sidebar ← React + Vite (served as static files from backend) /addon ← Google Apps Script (.gs files + appsscript.json) /docs ← notes, API contracts, schema diagrams .env.example ← list of all env vars needed README.md

## 1.2  Environment Variables

Create .env in /backend. Never commit this file. Add all of these from day one:

| Variable | Value Source | Used For |
| --- | --- | --- |
| DATABASE_URL | Supabase → Settings → Database → Connection string | Prisma DB connection |
| SUPABASE_URL | Supabase → Settings → API | Supabase client |
| SUPABASE_ANON_KEY | Supabase → Settings → API | Supabase client |
| SUPABASE_SERVICE_KEY | Supabase → Settings → API | Server-side Supabase operations |
| META_APP_ID | Pushpak's Meta developer app | Meta OAuth |
| META_APP_SECRET | Pushpak's Meta developer app | Meta OAuth token exchange |
| OPENAI_API_KEY | platform.openai.com | GPT-4 AI insights |
| GOOGLE_CLIENT_ID | Google Cloud Console → OAuth credentials | Google OAuth login |
| GOOGLE_CLIENT_SECRET | Google Cloud Console → OAuth credentials | Google OAuth login |
| GOOGLE_SHEETS_SCOPE | https://www.googleapis.com/auth/spreadsheets | Sheets API write from backend |
| JWT_SECRET | Generate a random 64-char string | Session token signing |
| BACKEND_URL | Your Render deployment URL | Callback URLs, sidebar serving |
| FRONTEND_ORIGIN | Same as BACKEND_URL for monorepo | CORS |

## 1.3  Database Schema — Supabase + Prisma

Design all tables in Week 1. Do not add tables mid-sprint — it causes migration headaches. Every table needed for the full product goes in now, even if the feature is built in Week 4 or 5.

### Full Schema

// prisma/schema.prisma model User { id String @id @default(uuid()) email String @unique name String? googleId String? @unique avatarUrl String? plan String @default("free") // free ¦ pro ¦ agency createdAt DateTime @default(now()) updatedAt DateTime @updatedAt accounts ConnectedAccount[] templates Template[] schedules Schedule[] aiReports AiReport[] } model ConnectedAccount { id String @id @default(uuid()) userId String user User @relation(fields: [userId], references: [id]) metaBmId String // Business Manager ID metaBmName String metaAccountId String // Ad Account ID metaAccountName String accessToken String // encrypted AES-256 tokenExpiresAt DateTime googleRefToken String? // encrypted — for Sheets API write createdAt DateTime @default(now()) updatedAt DateTime @updatedAt schedules Schedule[] @@unique([userId, metaAccountId]) } model Template { id String @id @default(uuid()) userId String user User @relation(fields: [userId], references: [id]) name String reportLevel String // campaign ¦ adset ¦ ad dateGranularity String // day ¦ week ¦ month dateRange String // last_7 ¦ last_30 ¦ this_month ¦ custom metrics String[] dimensions String[] columnOrder String[] sortBy String? sortDirection String? // asc ¦ desc filters Json? // [{field, operator, value}] isPrebuilt Boolean @default(false) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt schedules Schedule[] } model Schedule { id String @id @default(uuid()) userId String user User @relation(fields: [userId], references: [id]) templateId String template Template @relation(fields: [templateId], references: [id]) accountId String account ConnectedAccount @relation(fields: [accountId], references: [id]) frequency String // daily ¦ weekly ¦ monthly refreshTime String // HH:MM timezone String // e.g. Asia/Kolkata status String @default("active") // active ¦ paused ¦ disabled sheetId String // Google Sheet ID to write into sheetTabName String // Tab name to update lastRunAt DateTime? lastRunStatus String? // success ¦ failed lastError String? nextRunAt DateTime? retryCount Int @default(0) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt } model AiReport { id String @id @default(uuid()) userId String user User @relation(fields: [userId], references: [id]) accountId String reportData Json // snapshot of data sent to GPT-4 insightOutput String // raw GPT-4 response feedback String? // thumbs_up ¦ thumbs_down createdAt DateTime @default(now()) }

## 1.4  NestJS Project Setup

Scaffold the backend with the following module structure. All modules get created in Week 1 even if they are empty — this prevents circular dependency issues later.

nest new backend cd backend npm install @prisma/client prisma @nestjs/config @nestjs/passport npm install passport passport-google-oauth20 @nestjs/jwt npm install @nestjs/schedule axios googleapis openai npm install bcrypt crypto-js class-validator class-transformer # Module structure to create: src/ auth/ ← Google OAuth + JWT session users/ ← user CRUD meta/ ← Meta API calls (campaigns, adsets, ads) templates/ ← template CRUD schedules/ ← schedule management + cron job sheets/ ← Google Sheets API write ai/ ← OpenAI GPT-4 integration prisma/ ← PrismaService (shared) common/ ← guards, interceptors, decorators, crypto utils

## 1.5  Google OAuth Setup

This handles user login (Google Sign-In) AND the Google Sheets API scope for backend writes. Both scopes are requested in the same OAuth flow. The user approves once and never has to do it again.

| Step | What to Do |
| --- | --- |
| 1 | Go to console.cloud.google.com → Create a new project called ReportPilot |
| 2 | Enable these two APIs: Google Sheets API, Google OAuth2 API |
| 3 | Create OAuth 2.0 credentials → Web application type |
| 4 | Add redirect URI: https://your-render-url.com/auth/google/callback |
| 5 | Copy Client ID and Client Secret → add to .env as GOOGLE_CLIENT_ID and GOOGLE_CLIENT_SECRET |
| 6 | In NestJS auth module, request BOTH scopes: openid, email, profile, https://www.googleapis.com/auth/spreadsheets |
| 7 | Store the Google refresh token in ConnectedAccount.googleRefToken (encrypted) — needed for Sheets writes later |

Edge case: Google refresh tokens are only returned on the FIRST login. If the user logs out and back in, Google does not return a new refresh token unless you add prompt=consent to the OAuth URL. Add this parameter to guarantee you always get a fresh refresh token.

## 1.6  Verify Google Sheets API Write

Do this in Week 1 before building anything else. Write a test endpoint that takes a Sheet ID and writes test data into cell A1. If this works, the entire scheduling write mechanism is validated.

// Test endpoint: POST /sheets/test // Body: { sheetId: string, value: string } // What it does: writes the value into A1 of the given sheet // Expected result: value appears in the sheet within 2 seconds // If this fails: check OAuth scopes, check refresh token storage, check googleapis package setup

## 1.7  Apps Script Hello World

Deploy a minimal Apps Script add-on that opens a sidebar with a button. The button calls a dummy NestJS endpoint and shows the response. This validates the entire Apps Script → NestJS communication pipeline before you build anything real on top of it.

// addon/Code.gs function onOpen() { SpreadsheetApp.getUi() .createMenu('ReportPilot') .addItem('Open ReportPilot', 'openSidebar') .addToUi(); } function openSidebar() { const html = HtmlService.createHtmlOutputFromFile('sidebar') .setTitle('ReportPilot') .setWidth(300); SpreadsheetApp.getUi().showSidebar(html); } function callBackend(payload) { const res = UrlFetchApp.fetch('https://your-backend.render.com/ping', { method: 'post', contentType: 'application/json', payload: JSON.stringify(payload), }); return res.getContentText(); } function writeToSheet(data) { const ss = SpreadsheetApp.getActiveSpreadsheet(); const sheet = ss.getSheetByName(data.tabName) ¦¦ ss.insertSheet(data.tabName); sheet.getRange(1, 1, data.rows.length, data.rows[0].length).setValues(data.rows); }

Key Apps Script rules to know: - Maximum execution time per run: 6 minutes. Keep individual calls fast. - google.script.run is the bridge from HTML sidebar to .gs server functions. It is async and callback-based, not Promise-based. - UrlFetchApp.fetch is synchronous — it blocks until response arrives. This is fine. - You cannot use npm packages in Apps Script. Pure JS only. - Deploy via Extensions → Apps Script → Deploy → New Deployment → Add-on type.

## 1.8  Week 1 Checklist

| Task | Owner | Done When |
| --- | --- | --- |
| GitHub monorepo created with /backend /sidebar /addon /docs | Dev | Repo visible on GitHub |
| Supabase project created, URL and keys saved in .env | Dev | Can connect from NestJS |
| Prisma schema written with all 5 tables, migration run | Dev | Tables exist in Supabase |
| NestJS boilerplate with all 8 modules scaffolded | Dev | npm run start works |
| Google Cloud project created, Sheets API enabled, OAuth creds created | Dev | Client ID and Secret in .env |
| Google OAuth login working end to end | Dev | Can log in with Google, user row created in DB |
| Google Sheets API write test endpoint working | Dev | Value appears in sheet after POST /sheets/test |
| Meta App ID and Secret received from Pushpak, added to .env | Pushpak + Dev | Can read .env values in NestJS |
| Apps Script hello world deployed and sidebar opens in Sheets | Dev | Sidebar visible inside a test Google Sheet |
| Render free tier deployment live | Dev | Backend URL responds to /ping |
| UptimeRobot pinging backend every 5 minutes | Dev | Server stays awake |

# Week 2  —  Meta API Integration

Goal: Full Meta OAuth flow working, campaign and ad-level data fetching working, access token encrypted and stored, token refresh implemented, ad creative data pulled alongside metrics.

## 2.1  Meta OAuth Flow

This is separate from Google OAuth. Meta OAuth connects the marketer's ad account to ReportPilot. The flow happens inside the React sidebar.

| Step | Where It Happens | What Happens |
| --- | --- | --- |
| 1 — User clicks Connect Meta in sidebar | React sidebar | Sidebar opens a popup window to Meta login URL |
| 2 — Meta login URL built by backend | NestJS GET /meta/auth-url | Returns URL with app_id, redirect_uri, scope |
| 3 — User logs in and approves | Meta popup | Meta redirects to our callback URL with a code |
| 4 — Backend exchanges code for token | NestJS GET /meta/callback | POST to Meta token endpoint, get short-lived token |
| 5 — Backend extends to long-lived token | NestJS | GET graph.facebook.com/oauth/access_token?grant_type=fb_exchange_token |
| 6 — Token encrypted and stored | NestJS | AES-256 encrypt token, save to ConnectedAccount table |
| 7 — Sidebar receives success and shows accounts | React sidebar | Sidebar calls /meta/accounts to list Business Managers |

### Meta OAuth Scopes to Request

- ads_read — read campaign, adset, ad performance data

- ads_management — needed to list business managers

- business_management — access to Business Manager and account structure

- read_insights — access to the Insights API for metrics

### Token Encryption

Never store raw Meta access tokens in the database. Encrypt with AES-256 before saving, decrypt only when making an API call.

// src/common/crypto.util.ts import * as CryptoJS from 'crypto-js'; const SECRET = process.env.ENCRYPTION_SECRET; // 32-char random string export const encrypt = (text: string): string => CryptoJS.AES.encrypt(text, SECRET).toString(); export const decrypt = (cipher: string): string => CryptoJS.AES.decrypt(cipher, SECRET).toString(CryptoJS.enc.Utf8);

### Token Refresh

Meta long-lived tokens last 60 days. Implement a NestJS cron job that runs daily, checks which tokens expire within 7 days, and refreshes them automatically. A user should never lose access to their data because a token expired silently.

// Runs daily at 2 AM @Cron('0 2 * * *') async refreshExpiringTokens() { const sevenDaysFromNow = new Date(Date.now() + 7 * 24 * 60 * 60 * 1000); const accounts = await this.prisma.connectedAccount.findMany({ where: { tokenExpiresAt: { lte: sevenDaysFromNow } }, }); for (const account of accounts) { const rawToken = decrypt(account.accessToken); const newToken = await this.metaService.refreshToken(rawToken); await this.prisma.connectedAccount.update({ where: { id: account.id }, data: { accessToken: encrypt(newToken.token), tokenExpiresAt: newToken.expiresAt }, }); } }

## 2.2  Meta API Endpoints to Build in NestJS

| NestJS Endpoint | Method | What It Does | Meta API Called |
| --- | --- | --- | --- |
| GET /meta/auth-url | GET | Returns Meta OAuth URL for the popup | — |
| GET /meta/callback | GET | Exchanges code for token, stores in DB | oauth/access_token |
| GET /meta/accounts | GET | Lists all Business Managers for this user | /{user-id}/businesses |
| GET /meta/ad-accounts | GET | Lists ad accounts under a BM | /{bm-id}/owned_ad_accounts |
| POST /meta/import | POST | Fetches report data using template config | /{account-id}/insights |
| POST /meta/disconnect | POST | Revokes token and deletes ConnectedAccount row | /{token}/revoke |

## 2.3  Meta Insights API — How Import Works

The /meta/import endpoint is the core of the product. It takes the template config and builds a dynamic Meta API call.

// POST /meta/import // Body from sidebar: { accountId: 'act_123456', templateId: 'uuid-of-template', dateRange: { since: '2024-06-01', until: '2024-06-07' }, prevDateRange: { since: '2024-05-25', until: '2024-05-31' } } // NestJS builds this Meta API call: GET https://graph.facebook.com/v18.0/act_123456/insights ?fields=campaign_name,adset_name,ad_name,spend,impressions, clicks,ctr,cpc,cpm,actions,cost_per_action_type, video_thruplay_watched_actions,video_play_curve_actions, outbound_clicks,frequency &time_range={since:'2024-06-01',until:'2024-06-07'} &level=campaign ← from template.reportLevel &time_increment=1 ← from template.dateGranularity (1=day, 7=week) &filtering=[{field:'campaign.name',operator:'IN',value:['Camp A']}] &access_token=DECRYPTED_TOKEN // For creative data (confirmed in v1), additional call: GET https://graph.facebook.com/v18.0/act_123456/ads ?fields=name,creative{title,body,image_url} &access_token=DECRYPTED_TOKEN

### Edge Cases for Meta API

- Rate limiting — Meta returns error code 17 or 613. Catch these, wait 60 seconds, retry once. If it fails again, return a clear error to the sidebar.

- Pagination — Meta returns 25 rows by default. Use the after cursor from paging.cursors to fetch all pages in a loop before returning data.

- Empty data — campaign exists but has no spend in the date range. Return empty rows, do not throw an error.

- Currency mismatch — each ad account has its own currency. Include the account currency field in every row.

- Timezone — Meta returns data in the ad account's timezone. Store and display which timezone the data is in.

## 2.4  Week 2 Checklist

| Task | Done When |
| --- | --- |
| Meta OAuth popup flow working end to end | User clicks Connect Meta, approves, sidebar shows their BMs |
| Access token encrypted with AES-256 and saved in DB | No raw token visible in Supabase table |
| Long-lived token exchange working | Token expiry is 60 days from now in DB |
| Token refresh cron job implemented | Tokens expiring in 7 days are auto-refreshed at 2 AM |
| /meta/accounts returns real Business Manager list | Sidebar shows actual BM names from Meta |
| /meta/ad-accounts returns real ad account list | Sidebar shows actual account names |
| POST /meta/import returns campaign data for any account | Real numbers from Meta visible in API response |
| Pagination handled — all rows returned not just first 25 | Accounts with 100+ campaigns return full data |
| Creative data pulled alongside campaign metrics | Image name and ad copy text in API response |
| Meta App Review submitted | Submission confirmation email received from Meta |

# Week 3  —  Google Sheets Add-on + Templates

Goal: Sidebar UI working inside Google Sheets, data import writing to correct tabs, Template creation and management working, 5 pre-built templates seeded for every new user.

## 3.1  React Sidebar (Vite)

The sidebar is a React app bundled by Vite and served as static files from NestJS. Apps Script loads it in an iframe.

cd sidebar npm create vite@latest . -- --template react-ts npm install axios react-query # Vite config — output to /backend/public/sidebar # NestJS serves /public as static files # Apps Script loads: https://your-backend.com/sidebar/index.html

### Sidebar Screens and Navigation

| Screen | Shown When | Components |
| --- | --- | --- |
| Login | User not authenticated | Google Sign-In button, product logo |
| Connect Meta | Logged in but no Meta account connected | Connect Meta button, explanation text |
| Account Selector | Meta connected, no account selected | Dropdown: BM → Ad Account |
| Home / Dashboard | Account selected | Import button, Template picker, Schedule status, Generate AI Insights button |
| Template Manager | User clicks Manage Templates | List of saved templates, Create new, Edit, Delete |
| Template Creator | User clicks Create Template | Metric checkboxes, column order list, sort/filter config, Name field, Save button |
| Schedule Manager | User clicks Manage Schedules | List of schedules, status, last run, next run, enable/disable/delete |
| Schedule Creator | User clicks Add Schedule | Template picker, account picker, frequency, time, timezone, sheet ID, tab name |
| AI Insights | After clicking Generate AI Insights | Loading spinner, then insight output with thumbs up/down and copy button |
| Settings | User clicks Settings | Connected accounts list, disconnect option, plan info |

### Apps Script ↔ Sidebar Communication

The sidebar runs in an iframe and cannot directly call NestJS — it must go through Apps Script as a bridge for any sheet operations. For pure API calls it can call NestJS directly.

// FROM sidebar HTML → Apps Script (sheet operations): google.script.run .withSuccessHandler((result) => console.log(result)) .withFailureHandler((err) => console.error(err)) .writeToSheet({ tabName: 'Campaign Report', rows: [[...]] }); // FROM sidebar HTML → NestJS directly (API calls): const res = await axios.post('https://your-backend.com/meta/import', payload, { headers: { Authorization: `Bearer ${jwtToken}` } }); // JWT token stored in: PropertiesService.getUserProperties().setProperty('jwt', token); // Retrieved on every sidebar load: const token = PropertiesService.getUserProperties().getProperty('jwt');

## 3.2  Template System

### Pre-built Templates — Seed on First Login

When a user logs in for the first time, seed these 5 templates into their account. Check if templates already exist before seeding to avoid duplicates.

| Template | Level | Granularity | Key Metrics |
| --- | --- | --- | --- |
| Daily Performance Report | campaign | day | spend, impressions, cpm, clicks, ctr, cpc, video_thruplay, vtr, cpv |
| Weekly Client Report | campaign | week | spend, leads, cpl, ctr, cpc, roas, impressions, reach |
| Lead Generation Report | adset | week | spend, leads, cpl, cpc, ctr, frequency, adset_name |
| Video Performance Report | ad | day | spend, impressions, reach, video_thruplay, vtr, cpv, frequency |
| Awareness Campaign Report | campaign | week | spend, impressions, reach, cpm, frequency, ctr |

### Template API Endpoints

| Endpoint | Method | What It Does |
| --- | --- | --- |
| GET /templates | GET | List all templates for current user (prebuilt + custom) |
| POST /templates | POST | Create a new custom template |
| GET /templates/:id | GET | Get one template by ID |
| PATCH /templates/:id | PATCH | Update an existing template |
| DELETE /templates/:id | DELETE | Delete a custom template (cannot delete prebuilt) |

### Import Flow — Template to Sheet

When the user clicks Import, this is the exact sequence:

- Sidebar sends POST /meta/import with templateId, accountId, dateRange, prevDateRange to NestJS

- NestJS loads the template from DB, decrypts the Meta token, builds the Meta API call

- NestJS calls Meta API, handles pagination, gets all rows

- NestJS calls Meta /ads endpoint for creative data

- NestJS merges performance data with creative data, applies template column order

- NestJS also calls Meta API with prevDateRange to get comparison data

- NestJS calculates % change for each metric between current and previous period

- NestJS returns structured rows to sidebar

- Sidebar calls Apps Script: google.script.run.writeToSheet(data)

- Apps Script checks if tab exists, creates it if not, names it correctly (e.g. Client A — Campaigns)

- Apps Script writes header row then data rows using template column order

- Apps Script applies bold formatting to header row

- Apps Script auto-resizes columns to fit content

### Tab Naming Convention

- Campaign level: [Account Name] — Campaigns

- Ad Set level:   [Account Name] — Ad Sets

- Ad level:       [Account Name] — Ads

- AI Insights:    [Account Name] — AI Insights

If the tab already exists, overwrite its content. Preserve any formatting the user may have applied outside the data range.

### Edge Cases for Import

- Tab name already exists with different data — overwrite from row 1, do not append

- Sheet has been deleted by user — show clear error: Sheet not found. Please select a new sheet.

- No data returned for date range — write header row only, add a note in row 2: No data found for this date range

- More than 1000 rows — warn user: This report has 1,247 rows. This may take a moment.

- Account not connected — show error and redirect to Connect Meta screen

## 3.3  Week 3 Checklist

| Task | Done When |
| --- | --- |
| React Vite sidebar app scaffolded and served from NestJS /public | Opening sidebar URL shows React app |
| Apps Script loads sidebar in iframe inside Google Sheets | Sidebar opens when user clicks Extensions → ReportPilot |
| Google OAuth login working from inside the sidebar | User can sign in with Google from within Sheets |
| Sidebar shows all connected Meta accounts | Real BM names and account names appear |
| Template list screen working — shows prebuilt + custom templates | 5 prebuilt templates visible for new user |
| Template creation screen — checkboxes, column order, save | New template saved and appears in list |
| Import working end to end — data appears in correct sheet tab | Real campaign data lands in Sheets after clicking Import |
| Header row is bold, columns auto-sized | Sheet looks clean without manual formatting |
| Period comparison column written correctly | % change values correct vs previous period |
| Creative data (image name, ad copy) in the sheet | Two extra columns visible alongside performance data |
| Tab naming convention working correctly for all 3 report levels | Tabs named correctly based on account name and level |
| Edge cases handled — no data, sheet deleted, rate limit | Error messages show in sidebar, app does not crash |

# Week 4  —  Scheduling Engine

Goal: Server-side cron job running, schedules creating and executing correctly, Google Sheets API write from backend working, retry mechanism implemented, sidebar schedule management complete.

## 4.1  How the Scheduler Works

The NestJS cron job runs every minute. It checks the schedules table for any schedule where nextRunAt is in the past and status is active. For each due schedule, it runs the import job.

// src/schedules/scheduler.service.ts @Cron('* * * * *') // every minute async runDueSchedules() { const now = new Date(); const dueSchedules = await this.prisma.schedule.findMany({ where: { status: 'active', nextRunAt: { lte: now } }, include: { template: true, account: true, user: true }, }); for (const schedule of dueSchedules) { await this.executeSchedule(schedule); } } async executeSchedule(schedule) { try { // 1. Fetch data from Meta using template config const data = await this.metaService.fetchReport(schedule); // 2. Write to Google Sheet via Sheets API await this.sheetsService.writeReport(schedule, data); // 3. Write Last Updated timestamp await this.sheetsService.writeTimestamp(schedule); // 4. Update schedule record await this.prisma.schedule.update({ where: { id: schedule.id }, data: { lastRunAt: new Date(), lastRunStatus: 'success', lastError: null, retryCount: 0, nextRunAt: this.calculateNextRun(schedule), }, }); } catch (error) { await this.handleFailure(schedule, error); } }

## 4.2  Retry Mechanism

| Attempt | Triggered When | Action |
| --- | --- | --- |
| First attempt | nextRunAt reached | Run the job. If fails, set retryCount=1, nextRunAt=now+15min |
| Second attempt | 15 minutes after first fail | Retry. If fails, set retryCount=2, nextRunAt=now+30min |
| Third attempt | 30 minutes after second fail | Retry. If fails, set status=failed, lastError=error message, nextRunAt=next scheduled occurrence |
| Sidebar alert | Marketer opens Sheets | Sidebar fetches schedule status, shows: Last refresh failed. Tap to retry manually. |

## 4.3  Next Run Calculation

function calculateNextRun(schedule: Schedule): Date { const tz = schedule.timezone; // e.g. 'Asia/Kolkata' const [hour, minute] = schedule.refreshTime.split(':').map(Number); // Get current time in user's timezone const now = new Date(); // Build next run date in user's timezone const next = new Date(); next.setHours(hour, minute, 0, 0); if (schedule.frequency === 'daily') { // If today's time has passed, move to tomorrow if (next <= now) next.setDate(next.getDate() + 1); } else if (schedule.frequency === 'weekly') { next.setDate(next.getDate() + 7); } else if (schedule.frequency === 'monthly') { next.setMonth(next.getMonth() + 1); } return next; }

## 4.4  Google Sheets API Write from Backend

// src/sheets/sheets.service.ts import { google } from 'googleapis'; async writeReport(schedule: Schedule, data: ReportData) { // Get user's Google refresh token from DB const account = await this.prisma.connectedAccount.findFirst({ where: { userId: schedule.userId } }); const refreshToken = decrypt(account.googleRefToken); // Set up OAuth2 client const oauth2Client = new google.auth.OAuth2( process.env.GOOGLE_CLIENT_ID, process.env.GOOGLE_CLIENT_SECRET, ); oauth2Client.setCredentials({ refresh_token: refreshToken }); const sheets = google.sheets({ version: 'v4', auth: oauth2Client }); // Write data to the specified tab await sheets.spreadsheets.values.update({ spreadsheetId: schedule.sheetId, range: `${schedule.sheetTabName}!A1`, valueInputOption: 'RAW', requestBody: { values: [data.headers, ...data.rows] }, }); } async writeTimestamp(schedule: Schedule) { // Writes 'Last Updated: Mon 10 Jun 2024, 10:02 AM IST' below the data const timestamp = `Last Updated: ${new Date().toLocaleString('en-IN', { timeZone: schedule.timezone })}`; // Write to a cell below the data range }

## 4.5  Schedule API Endpoints

| Endpoint | Method | What It Does |
| --- | --- | --- |
| GET /schedules | GET | List all schedules for current user with status |
| POST /schedules | POST | Create a new schedule |
| PATCH /schedules/:id | PATCH | Update schedule (time, frequency, status) |
| DELETE /schedules/:id | DELETE | Delete a schedule |
| POST /schedules/:id/run-now | POST | Manually trigger a schedule immediately |
| PATCH /schedules/:id/pause | PATCH | Set status to paused |
| PATCH /schedules/:id/resume | PATCH | Set status back to active, recalculate nextRunAt |

## 4.6  Week 4 Checklist

| Task | Done When |
| --- | --- |
| NestJS cron job running every minute | Logs show cron firing every 60 seconds |
| Schedule creation from sidebar saves correctly to DB with nextRunAt set | Record visible in Supabase with correct nextRunAt |
| Cron picks up due schedules and executes them | At scheduled time, data appears in sheet automatically |
| Google Sheets API write works from NestJS backend | Data written to correct tab without user present |
| Last Updated timestamp written below data after each refresh | Timestamp visible in sheet |
| Retry mechanism working — fails gracefully after 3 attempts | Failed schedule shows error in sidebar |
| Manual trigger (run now button) works from sidebar | Clicking run now refreshes the sheet immediately |
| Pause and resume working | Paused schedule skipped by cron, resumed correctly |
| Schedule management screen shows last run, next run, status | Sidebar displays correct timestamps and status |
| Timezone conversion correct — 10 AM IST fires at correct UTC time | Verified by checking logs vs clock |

# Week 5  —  AI Insights Engine

Goal: GPT-4 integration working, all 4 insight types generated correctly, AI Insights tab written to sheet, thumbs up/down feedback saved, prompt tested with real campaign data from Pushpak.

## 5.1  How the AI Flow Works

- User clicks Generate AI Insights button in sidebar

- Sidebar calls Apps Script: google.script.run.getSheetData(accountName)

- Apps Script reads data from [Account Name] — Campaigns, Ad Sets, and Ads tabs

- Apps Script returns the data to the sidebar

- Sidebar sends POST /ai/generate to NestJS with the sheet data

- NestJS builds the GPT-4 prompt from the data

- NestJS calls OpenAI API, gets response

- NestJS saves the raw response to AiReport table

- NestJS returns structured insight to sidebar

- Sidebar calls Apps Script: google.script.run.writeToSheet with AI content

- Apps Script writes to [Account Name] — AI Insights tab

- Sidebar shows the insight with thumbs up/down buttons

## 5.2  The AI Prompt Structure

The prompt is the most important thing in Week 5. Get Pushpak to share real campaign data before writing it. Test with at least 3 different account types.

You are a Meta Ads performance analyst. Analyse the campaign data below and produce a structured plain-English performance report for a marketing client. The client is NOT technical. Do not use jargon. Write clearly and directly. AD ACCOUNT: {accountName} REPORT PERIOD: {dateRange} vs PREVIOUS PERIOD: {prevDateRange} CURRENCY: {currency} CAMPAIGN DATA: {campaignRows} AD SET DATA: {adsetRows} AD LEVEL DATA (with creative details): {adRows} Produce exactly 4 sections. Use these exact headings: PERFORMANCE SUMMARY Write 2-3 sentences. Cover total spend, total leads or results, average CPL or CPA, and whether performance improved or declined vs the previous period. Be specific with numbers. CREATIVE FATIGUE ALERT Check for any ad where frequency > 3.5 AND CTR has declined vs the previous period. If found, name the specific ad and ad set. State the frequency and CTR change. Give a specific recommendation. If none found, write: No creative fatigue detected this period. BUDGET WASTE ALERT Check for any campaign or ad set that spent more than {currency}500 with zero leads or results. If found, name it, state the amount wasted, and recommend pausing. If none found, write: No budget waste detected this period. SCALING OPPORTUNITY Find the campaign or ad set with the lowest CPL or CPA that is at least 20% below the account average. If found, name it, state its CPL, and recommend a specific budget increase percentage. If none found, write: No clear scaling opportunity identified this period. Keep the entire output under 300 words. Be direct. No fluff.

## 5.3  AI API Endpoint

| Endpoint | Method | Body | Returns |
| --- | --- | --- | --- |
| POST /ai/generate | POST | { userId, accountId, reportData } | { summary, creativeFatigue, budgetWaste, scalingOpp } |
| POST /ai/feedback | POST | { aiReportId, feedback: 'up'¦'down' } | { success: true } |
| GET /ai/history | GET | — | Last 10 AI reports for this user |

## 5.4  Edge Cases for AI

- Empty sheet — no data to analyse. Show message: Import your campaign data first, then generate insights.

- Very small spend — account spent less than Rs. 500 total. GPT-4 may produce weak insights. Add a warning: Low spend data may limit insight quality.

- OpenAI timeout — GPT-4 sometimes takes 15-30 seconds. Show a loading spinner with text: Analysing your campaigns...

- OpenAI API error — catch it, show message: AI insights unavailable right now. Try again in a few minutes.

- Prompt too long — if the user has 500+ rows, the data will exceed GPT-4's context window. Summarise data before sending: aggregate to campaign level, send top 20 rows by spend.

## 5.5  Writing to the AI Insights Tab

The AI Insights tab should be structured so the marketer can copy individual sections easily and also copy the entire summary at once.

| Row | Content |
| --- | --- |
| Row 1 | AI Insights — [Account Name] — Generated on [Date Time] |
| Row 2 | (empty) |
| Row 3 | PERFORMANCE SUMMARY (bold, colored) |
| Row 4-6 | Summary text |
| Row 7 | (empty) |
| Row 8 | CREATIVE FATIGUE ALERT (bold, colored) |
| Row 9-11 | Creative fatigue text |
| Row 12 | (empty) |
| Row 13 | BUDGET WASTE ALERT (bold, colored) |
| Row 14-16 | Budget waste text |
| Row 17 | (empty) |
| Row 18 | SCALING OPPORTUNITY (bold, colored) |
| Row 19-21 | Scaling text |
| Row 22 | (empty) |
| Row 23 | Add your notes below before sending to client: |
| Row 24+ | (blank rows for marketer's notes) |

## 5.6  Week 5 Checklist

| Task | Done When |
| --- | --- |
| GPT-4 API call working from NestJS | Response received from OpenAI in logs |
| Prompt produces correct 4-section output | Tested with real data from Pushpak, output is accurate |
| POST /ai/generate endpoint working end to end | Sidebar button → insight appears in AI Insights tab |
| AI Insights tab formatted correctly with sections and spacing | Tab looks clean, headers are bold |
| Notes rows present at bottom of AI Insights tab | Marketer can type notes before copying |
| Thumbs up/down feedback saved to AiReport table | Feedback visible in Supabase |
| Loading state shown while GPT-4 is processing | Spinner visible for 10-30 seconds |
| Error handling working — OpenAI down, context too long | Error messages shown in sidebar, app does not crash |
| AI insights tested with 3 different account types | Lead gen, video, and awareness accounts all produce good output |

# Week 6  —  Beta Launch

Goal: 5 to 10 beta users onboarded, all critical flows stable, error handling solid across every screen, UptimeRobot keeping backend alive, Meta App Review submitted or approved.

## 6.1  Pre-Launch Stability Checklist

| Area | Check |
| --- | --- |
| Auth | Google login works, session persists across sidebar opens, logout clears state |
| Meta Connect | OAuth popup works on Chrome and Edge, token stored and refreshed |
| Import | All 3 report levels import correctly, period comparison accurate, creative data present |
| Templates | Create, edit, delete custom templates, prebuilt templates cannot be deleted |
| Schedules | Create, pause, resume, delete, run-now all work, next run time shows correctly |
| AI Insights | Generates correctly, writes to tab, feedback saved, error states handled |
| Sheets | Tabs created correctly, named correctly, headers bold, columns auto-sized |
| Backend | Server stays awake via UptimeRobot pings, all endpoints return proper error codes |

## 6.2  Error Handling Standards

Every error the user might encounter needs a message that tells them what happened and what to do next. No raw error codes, no blank screens.

| Error Situation | Message to Show in Sidebar |
| --- | --- |
| Meta token expired | Your Meta connection expired. Click Reconnect to continue. |
| Meta API rate limit hit | Meta is temporarily limiting requests. Data will refresh in 60 seconds. |
| No data for date range | No campaign activity found for this date range. |
| Sheet not found | The linked sheet could not be found. It may have been deleted or renamed. |
| Schedule failed after 3 retries | Automatic refresh failed on [date]. Click Retry Now or check your sheet settings. |
| OpenAI unavailable | AI insights are temporarily unavailable. Try again in a few minutes. |
| Google Sheets write failed | Could not write to your sheet. Make sure ReportPilot still has access to it. |
| User not on Pro plan | This feature requires a Pro plan. [Upgrade] to unlock it. |

## 6.3  Beta Onboarding Flow

- Send Pushpak the private install link for the Apps Script add-on

- Pushpak shares it with the 5 to 10 beta users in his WhatsApp community

- Each user installs, logs in with Google, connects Meta

- First import is done together (Pushpak or Dev walks them through it on a call)

- Let them use it for one week, collect feedback via Pushpak's WhatsApp group

- Fix the top 3 issues from beta feedback before adding more users

## 6.4  Known Limitations to Communicate to Beta Users

- Maximum 25 Meta accounts in development mode until Meta App Review is approved

- The backend may take 30 to 50 seconds to respond after a period of no activity (Render free tier spin-up)

- Scheduled reports require the Google Sheet to remain shared with the connected Google account

- AI insights work best with accounts that have at least Rs. 5,000 spend in the report period

## 6.5  Week 6 Checklist

| Task | Done When |
| --- | --- |
| All critical paths manually tested end to end | Import, Schedule, AI Insights all work without errors |
| Error messages present for all known failure points | No blank screens or raw error codes visible |
| UptimeRobot pinging backend every 5 minutes | Backend response time under 3 seconds after ping keeps it warm |
| Meta App Review submitted (if not done in Week 2) | Submission confirmation received from Meta |
| 5 to 10 beta users onboarded and using the product | At least 3 users have imported real data and generated AI insights |
| Feedback collected from beta users after first week | List of top issues documented |
| Top 3 beta issues fixed | Fixed and redeployed within 48 hours of feedback |

# Full API Contract

All endpoints, methods, request bodies, and responses. This is the contract between NestJS backend and the React sidebar. Use this when building both sides.

| Endpoint | Method | Auth | Request Body / Params | Response |
| --- | --- | --- | --- | --- |
| GET /ping | GET | None | — | { status: 'ok' } |
| GET /auth/google | GET | None | — | Redirects to Google OAuth |
| GET /auth/google/callback | GET | None | code (query param) | { token: JWT, user: User } |
| GET /auth/me | GET | JWT | — | { id, email, name, plan } |
| POST /auth/logout | POST | JWT | — | { success: true } |
| GET /meta/auth-url | GET | JWT | — | { url: string } |
| GET /meta/callback | GET | JWT | code, state (query) | { success: true, accountId } |
| GET /meta/accounts | GET | JWT | — | [{ bmId, bmName, adAccounts[] }] |
| GET /meta/ad-accounts | GET | JWT | bmId (query) | [{ id, name, currency }] |
| POST /meta/import | POST | JWT | { templateId, accountId, dateRange, prevDateRange } | { headers[], rows[][], prevRows[][] } |
| POST /meta/disconnect | POST | JWT | { accountId } | { success: true } |
| GET /templates | GET | JWT | — | [Template] |
| POST /templates | POST | JWT | { name, reportLevel, metrics[], ... } | Template |
| GET /templates/:id | GET | JWT | — | Template |
| PATCH /templates/:id | PATCH | JWT | Partial<Template> | Template |
| DELETE /templates/:id | DELETE | JWT | — | { success: true } |
| GET /schedules | GET | JWT | — | [Schedule with lastRun, nextRun] |
| POST /schedules | POST | JWT | { templateId, accountId, frequency, time, tz, sheetId, tabName } | Schedule |
| PATCH /schedules/:id | PATCH | JWT | Partial<Schedule> | Schedule |
| DELETE /schedules/:id | DELETE | JWT | — | { success: true } |
| POST /schedules/:id/run-now | POST | JWT | — | { success: true, ranAt: timestamp } |
| PATCH /schedules/:id/pause | PATCH | JWT | — | Schedule |
| PATCH /schedules/:id/resume | PATCH | JWT | — | Schedule |
| POST /sheets/test | POST | JWT | { sheetId, value } | { success: true } |
| POST /ai/generate | POST | JWT | { accountId, reportData } | { id, summary, creativeFatigue, budgetWaste, scalingOpp } |
| POST /ai/feedback | POST | JWT | { aiReportId, feedback } | { success: true } |
| GET /ai/history | GET | JWT | — | [AiReport] |

# TODO — Parked for Later

These are confirmed features that are not being built in v1. They go in here so nothing is forgotten. Pick them up after beta is stable.

| Feature | When | Notes |
| --- | --- | --- |
| Razorpay billing | Post-beta | Free, Pro, Agency plans + LTD. Add plan gating to endpoints. |
| Welcome email (Resend) | Post-beta | Trigger on first successful Meta connect. Use Resend.com. |
| Google Ads connector | v2 | Same template system, new Meta API module replaced with Google Ads API module. |
| GA4 connector | v2 | Google Analytics Data API v1. |
| Auto email send to client | v2 | Resend integration. Schedule sends the AI summary to a client email automatically. |
| Looker Studio connector | v3 | Google Looker Studio API. |
| Branded PDF reports | v3 | Puppeteer to render sheet data as a styled PDF with agency logo. |
| Team seats | v3 | Multi-user under one agency account. Role-based access. |
| WhatsApp alert bot | v4 | Proactive alerts when CPL spikes or budget runs out. |
| LinkedIn Ads | v5 | LinkedIn Marketing API. |
| TikTok Ads | v5 | TikTok Ads API. |
| Developer API | Future | Public REST API for agencies to build on top of ReportPilot. |
| Google Workspace Marketplace listing | When Meta App Review approved | Requires working product + privacy policy page + support email. |

# Before Writing the First Line of Code

| Item | Status | Action Needed |
| --- | --- | --- |
| Supabase project created | Pending | Go to supabase.com, create project, save URL and keys |
| Meta App ID and Secret received from Pushpak | Pending | Get from Pushpak, add to .env as META_APP_ID and META_APP_SECRET |
| Google Cloud project created | Pending | console.cloud.google.com, enable Sheets API + OAuth, create credentials |
| GitHub monorepo created | Pending | Create repo, add /backend /sidebar /addon /docs structure |
| Render account created | Pending | render.com, free account, will deploy in Week 1 |
| UptimeRobot account created | Pending | uptimerobot.com, free account, configure after Render deploy |
| OpenAI API key obtained | Pending | platform.openai.com, create API key, add to .env |

Ready to build.

Follow this plan week by week. Do not skip steps. If you get stuck on something, resolve it before moving to the next week's tasks — unresolved issues compound. The plan is complete.